# Risk Management Policy

| Status | DRAFT — pending ratification |
| --- | --- |
| Owner | TODO: Security Lead |
| Version | 0.1 |
| Effective | TODO |
| Last reviewed | 2026-06-29 |
| Review cadence | Risk assessment at least annually; register reviewed weekly |

## 1. Purpose

Establish a lightweight, repeatable way to identify, rate, and treat security and
availability risks.

## 2. Process

- Identify risks (from the weekly readiness review, incidents, vendor changes,
architecture changes, and code review).

- Rate each on Likelihood × Impact (Low / Medium / High).

- Treat: mitigate, accept (with Security Lead sign-off and expiry), transfer
(e.g. insurance/vendor), or avoid.

- Track in the Risk Register with an owner and
target date.

## 3. Cadence

- The weekly SOC 2 readiness review (reports/soc2-readiness-*.md) is the primary
risk-identification mechanism.

- A consolidated risk assessment is performed at least annually.

## 4. Risk acceptance

Accepting a risk requires the Security Lead's recorded approval, a rationale, and a
review/expiry date. Accepted risks are revisited at expiry.

## 5. Current top risks (snapshot — keep in the register)

- No automated test proves every customer-data query is fleet-scoped (app-layer
isolation is the primary boundary). — In progress.

- API on a hosting tier without an SLA / documented backups verified by restore. —
In progress.

- Small team → limited separation of duties; mitigated by CI gates and code review.