# TruckFixr Fleet AI — Weekly SOC 2 Readiness Review

Review date: 2026-07-12
Reviewer: Claude Code (SOC 2 readiness reviewer)
Baseline: previous review reports/soc2-readiness-2026-06-29.md

Caution (carry verbatim into any external document): TruckFixr is not SOC 2
compliant, SOC 2 certified, ISO 27001 certified, or HIPAA compliant. Status is
"SOC 2 readiness in progress — controls being aligned with SOC 2 Security,
Availability, and Confidentiality."

StrongDM Comply: still no Comply-generated/adapted documents under version
control. If used, it is a documentation accelerator only — it does not prove
TruckFixr is SOC 2 compliant or certified.

## 1. Weekly Executive Summary

Major remediation week. Since the 2026-06-29 baseline the team authored a large,
genuinely useful control set: published Privacy & Terms pages (fixing the dead
links), a CI pipeline (typecheck + tests + gitleaks + non-blocking pnpm audit),
a weekly live-RLS evidence workflow plus a recorded first live RLS isolation run
against the real Supabase DB, a 16-policy security pack + system description +
four evidence registers, per-IP rate limiting on all public endpoints, Dependabot,
a branch-protection enablement script, and a DOCX export of the whole doc set.
Test coverage grew to 339 passing tests / 47 files, including new
application-layer fleet-scoping and cross-fleet authorization suites.

The single most important qualifier: almost none of this is shipped yet. The work
is committed to the local main only — main is ahead 9 / behind 7 of
origin/main (diverged; origin merged PR #13). So CI has not actually run on these
changes, branch protection cannot be enabled, and the privacy pages, rate limiting,
and CI gate are not in production. Readiness has improved at the design level;
operating effectiveness — what an auditor credits — is still pending a push,
reconcile, and deploy, plus ratification of the (still DRAFT) policies.

No new customer-data exposure was introduced. The dominant new risk is process:
a remediation batch that exists only on an unpushed, diverged branch.

## 2. New Risks Introduced Since Last Review

| # | Risk | Severity |
| --- | --- | --- |
| N-1 | All Batch A–C remediation is committed to local main only; main is ahead 9 / behind 7 of origin/main (diverged). Controls are not live, CI hasn't run on them, and a reconcile/merge is required before shipping — with risk of losing or regressing work. | High (change mgmt / availability) |
| N-2 | Policies (16) and privacy documents are DRAFT / unratified (owners = TODO, no counsel sign-off). Publishing or citing them as in-force controls before ratification would overclaim. | Medium |
| N-3 | Per-IP rate limits are in-memory per instance; if the API scales beyond one instance the limit is diluted. Acceptable now (single free-tier instance) but must move to a shared store before scaling. | Low |

## 3. Regressions or Unresolved Critical Gaps

| # | Gap | Status vs baseline |
| --- | --- | --- |
| C-1 | Change-management gate not enforced: CI workflow authored but unpushed; branch protection not enabled; render.yaml still autoDeploy: true. | Code ready → not live |
| C-2 | Availability: no verified backups (no restore test), no uptime monitoring, API still on Render free tier (no SLA). | Runbook written → unimplemented |
| C-3 | Tenant isolation: app-layer scoping is the primary boundary; FORCE ROW LEVEL SECURITY + least-privilege runtime role still not adopted. | Documented + tested → residual accepted |
| C-4 | Evidence continuity depends on external secrets not yet set (RLS_DATABASE_URL, OBSERVABILITY_WEBHOOK_URL). | Workflow ready → needs secrets |
| C-5 | No StrongDM Comply documents under version control. | Unchanged |

## 4. Top 5 Fixes For This Week

- Ship it (C-1, N-1): reconcile local main with origin/main, push, confirm CI
runs green, then enable branch protection via
scripts/security/enable-branch-protection.sh.

- Ratify the policy pack (N-2): assign owners + effective dates; get Privacy/Terms/
PIPEDA reviewed by counsel; flip the DRAFT banners.

- Set the two CI/observability secrets (C-4): RLS_DATABASE_URL (disposable DB) and
OBSERVABILITY_WEBHOOK_URL.

- Capture backup evidence + add uptime monitoring (C-2): record Supabase backup
cadence/RPO/RTO, run one restore test, add an external /healthz monitor.

- Provision the referenced mailboxes (security@, privacy@truckfixr.com) so the
published pages and IR plan have working contacts.

## 5. Updated SOC 2 Readiness Score

≈ 55 / 100 (up from 38). The jump reflects controls authored, not yet
controls operating — temper accordingly; re-score after the work ships and
policies are ratified.

| Trust area | Prev | Now | Note |
| --- | --- | --- | --- |
| Security (technical) | 60 | 68 | + rate limiting, CI code, isolation tests (not deployed) |
| Multi-tenant isolation | 55 | 72 | + first live RLS run vs real Supabase, app-layer tests |
| Change management (CC8) | 15 | 45 | CI + branch-protection script authored, not enforced |
| Availability | 25 | 30 | runbook only; still free tier, no monitoring |
| Confidentiality | 50 | 58 | privacy pages + classification/retention policies drafted |
| Governance/policies | 10 | 45 | full pack drafted, unratified |
| Privacy/PIPEDA | 15 | 45 | Privacy/Terms/PIPEDA drafted; counsel + go-live pending |

## 6. Updated Documentation Readiness Score

≈ 60 / 100 (up from 15): 16 policies + system description + 4 registers + control
runbooks, plus DOCX exports (28 files). Held below "ready" because everything is DRAFT
and unratified, and no Comply docs are tracked.

## 7. Evidence Collected This Week

- First live RLS isolation run vs the real Supabase DB (commit 4b58014f, TFX-CR-0040)
— real cross-fleet denial evidence, plus the reusable scripts/verify/rls.ts and the
weekly .github/workflows/rls-isolation.yml.

- Application-layer isolation + authz tests — server/companyAccessFleetScope.test.ts,
server/managerActionQueueAuthz.test.ts, server/routerFleetScope.test.ts
(inspections/defects/fleet).

- Rate-limiting control + test — server/_core/rateLimit.ts, server/rateLimit.test.ts.

- Full suite green — 339 tests / 47 files passing (local run 2026-07-12).

- CI/CD + dependency controls authored — .github/workflows/ci.yml,
rls-isolation.yml, .github/dependabot.yml, scripts/security/enable-branch-protection.sh.

- Policy pack + registers + system description — docs/security/** (Markdown + DOCX).

- Published Privacy/Terms pages — client/src/pages/Privacy.tsx, Terms.tsx (+ routes).

## 8. Evidence Still Missing

- A green CI run on GitHub (nothing pushed yet) and enabled branch protection.

- Backup config + a dated restore test; uptime-monitor history.

- Ratified (owner-signed, dated) policies; counsel-reviewed privacy docs.

- Access-review record; vendor/sub-processor evidence (SOC 2 reports/DPAs).

- Retention/deletion records for driver PII and inspection photos.

## 9. Tests That Should Be Added or Updated

- Extend fleet-scoping tests to the remaining input.fleetId procedures (same
verifyFleetAccess/canViewVehicle pattern); consider a structural test that
fails if any new fleet-scoped procedure lacks an access check.

- A test asserting the rate limiter is actually wired into each public mutation
(guards against future removal).

- Once multi-instance, a test/whatever for the shared rate-limit store.

## 10. Policy / Docs That Should Be Updated

- Ratify all 16 policies (owners, dates, sign-off); flip DRAFT banners.

- Fill register TODOs (vendor data scope/region/evidence; access matrix; asset owners;
retention periods).

- Keep docs/security/deployment-safety.md in sync as external items land.

## 11. StrongDM Comply Templates / Documents

None in the repo to review. When adopted: bring under version control, strip enterprise
boilerplate that doesn't fit the stage, correct any "RLS enforces tenant isolation"
wording to match the app-layer-primary control, and carry the accelerator-only caution.

## 12. Customer Trust / Sales Risks

- Improved: privacy/terms exist, isolation is tested, an AI-decision-support
disclaimer is present, and no false SOC 2/ISO/HIPAA claims appear.

- Risk: the improvements are not yet live — a buyer visiting production still
sees the pre-remediation site until this ships. Do not represent controls as
operating until deployed and ratified. Continue to make no uptime guarantees
while on the free tier.

## 13. Recommended Implementation Backlog (ordered)

- Reconcile + push main; confirm green CI; enable branch protection. (unblocks everything)

- Ratify policies; counsel review of privacy docs.

- Set RLS_DATABASE_URL + OBSERVABILITY_WEBHOOK_URL; provision security@/privacy@.

- Backup evidence + restore test + /healthz uptime monitor.

- Move API off free tier before any availability commitment.

- Extend fleet-scoping/structural tests.

- Evaluate FORCE ROW LEVEL SECURITY + least-privilege runtime DB role.

- Vendor/sub-processor evidence; access review; retention records.

- Bring any StrongDM Comply docs into version control.

## Per-Finding Detail (key items)

### N-1 / C-1 — Remediation committed locally but unshipped; branch diverged

- Severity: High · SOC 2 impact: Change management CC8.1, Availability · Trust: Medium

- Affected: local main (ahead 9 / behind 7 of origin/main); .github/workflows/ci.yml;
render.yaml (autoDeploy: true)

- Failure scenario: the batch never reaches origin, or a careless reconcile drops
commits; production keeps auto-deploying origin/main (which lacks these controls)
with no CI gate.

- Recommended fix: fetch, reconcile the divergence (merge/rebase, resolving PR #13's
changes), push, verify CI green, enable branch protection.

- Effort: S–M · Acceptance: origin/main contains the controls; a green CI run
exists; protection enabled · Evidence: CI run URL + protection summary.

### N-2 — Policies drafted but unratified

- Severity: Medium · SOC 2 impact: CC1/governance · Trust: Medium

- Affected: docs/security/policies/*.md (owners TODO), client/src/pages/Privacy.tsx,
Terms.tsx, docs/security/policies/15-privacy-pipeda-policy.md

- Recommended fix: assign owners + effective dates, counsel review of privacy docs,
remove DRAFT banners.

- Effort: M · Acceptance: each doc has an owner, date, and sign-off · Evidence:
ratified docs in git history.

### C-2 — Availability controls unimplemented

- Severity: High · SOC 2 impact: Availability A1.2/A1.3 · Trust: Medium–High

- Affected: render.yaml (free tier), docs/security/backups-and-monitoring.md (TODOs)

- Recommended fix: capture backup cadence/RPO/RTO, run a restore test, add uptime
monitoring, plan paid tier.

- Effort: S–M · Acceptance: documented backups + one tested restore + active monitor
· Evidence: config screenshots + restore log.

### N-3 — In-memory rate limits don't span instances

- Severity: Low · SOC 2 impact: Availability/Confidentiality · Trust: Low

- Affected: server/_core/rateLimit.ts

- Recommended fix: move to a shared store (e.g. Redis) before running multiple instances.

- Effort: M (future) · Acceptance: limits hold across instances · Evidence: test.